International School

Capstone Project 1

PROPOSAL DOCUMENT

Student-Level Scientific Research Project 2026

Project Title:

GraphRAG-based Enterprise Knowledge Management Platform for SME Decision Support

Version: 1.0

Date: 06 Sep 2026

Submitted by C1SE.18

Anh, Tran Thi Ngoc

Minh, Huynh Ngoc

Anh, Ha Hoang

Vu, Tran Viet Anh

Bao, Phan Anh

Approved by

PhD. Sanh, Kim Tran

Proposal Review Panel Representative:

Name				Signature			Date

Capstone Project 1 - Mentor:

Name PhD. Sanh, Kim Tran	Signature		Date

| Project Acronym | GraphMind |  |  |
| --- | --- | --- | --- |
| Project Title | GraphRAG-based Enterprise Knowledge Management Platform for SME Decision Support |  |  |
| Start Date | 01 Sep 2026 | End Date | 10 Nov 2026 |
| Lead Institution | International School, Duy Tan University |  |  |
| Role | Name | Email | Phone |
| Project Mentor | Tran Kim Sanh | sanhtk@gmail.com | 0987409464 |
|  | Tran Thi Ngoc Anh | tranthingocanh136@gmail.com | 0971946725 |
|  | Ha Hoang Anh | hahoanganh1082005@gmail.com | 0978910948 |
|  | Phan Anh Bao | phananhbao123456789@gmail.com | 0347148847 |
|  | Huynh Ngoc Minh | minhhuynhngoc99@gmail.com | 0399794995 |
|  | Tran Viet Anh Vu | tranvietanhvu2005@gmail.com | 0931998532 |

DOCUMENT NAME

| Document Title | Proposal Document |  |  |
| --- | --- | --- | --- |
| Author(s) | Anh, Tran Thi Ngoc |  |  |
| Role | Scrum Master, Team Leader, Developer |  |  |
| Date | September 2026 | File name | Proposal_Documents.docx |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Supervisor | Tran Kim Sanh |  |  |
| Team Member | Tran Thi Ngoc Anh |  |  |
| Team Member | Huynh Ngoc Minh |  |  |
| Team Member | Ha Hoang Anh |  |  |
| Team Member | Tran Viet Anh Vu |  |  |
| Team Member | Phan Anh Bao |  |  |

1. Introduction	5

1.1 Purpose of the document	5

1.2 Scope of materials	5

1.3 Definition, acronym	5

1.4 References	7

1.5 Overview	7

2. Problem Statement	7

2.1 Research context	7

2.2 Business motivation	8

2.3 Core research issues	9

3. Literature Review	9

3.1 Traditional RAG (Traditional/Vector RAG)	9

3.2 GraphRAG	9

3.3 Research gaps	10

4. Research Objectives	10

4.1 General objectives	10

4.2 Specific objectives	11

Research Track	11

Track System (MVP)	11

5. Scientific Contributions and Novelty	12

6. Research Methodology and System Architecture	13

6.1 Overall system architecture	13

6.2 Business Function Diagram (BFD)	14

6.3 System Context Diagram	15

6.4 Schema Mapping Design	15

6.5 Hybrid Query Mechanism	16

6.6 Deployment Architecture	17

6.7 Technology Stack	17

7. MVP Scope	18

Assumptions and Constraints	19

8. Experimental Data	19

8.1 Structured Data: AdventureWorks	20

8.2 Unstructured Data: CUAD	20

8.3 Fine-tune data construction (Q&A Pairs)	21

8.4 Fine-tune Environment on Kaggle	22

8.5 Data Integration: Controlled Synthetic Linking	23

9. Evaluation Methodology and Metrics	24

9.1 Benchmark Builder	24

9.2 Rating Indicators	24

9.3 Compare baseline	25

10. Security and Privacy	25

Authentication	26

Data Protection	26

11. Scrum Process	26

12. Project Plan and Milestones	27

13. Expected Outcomes and Significance	29

Scientific significance	29

Practical significance	29

14. Risks and Mitigation Strategies	29

15. Estimated Resources and Cost (for Educational Purposes)	31

16. References	32

# 1. Introduction

## 1.1 Purpose of the document

This document presents the Proposal Document for the GraphMind (Enterprise Knowledge AI Platform) system — an enterprise knowledge management platform that applies GraphRAG technology to support decision-making for small and medium-sized enterprises (SMEs). The document establishes the research context, problem statement, research objectives, methodology, proposed system architecture, and scope of development, and serves as the primary reference for consensus among the implementing student team, instructors/review panels, and stakeholders prior to the implementation of detailed design documents (SRS).

The main readers of the document include: instructors and the Capstone project evaluation board, the project development student group (C1SE.18 group), and stakeholders who play the role of hypothetical SMEs in case studies.

## 1.2 Scope of materials

This document covers the following contents: the context of research and analysis of fragmented data in SMEs; a literature overview of existing RAG methods; research objectives and expected scientific contributions; research methodology and proposed system architecture; the scope of the minimum available product (MVP); detailed description of the experimental dataset; evaluation methods and benchmarks; security measures; project implementation plan in each phase; and risks and mitigation strategies.

This document does not include: detailed use-case level software requirements specification (described in a separate SRS document), actual implementation source code, commercial deployment/operation agreements, or any contractual/financial terms — all of which are considered simulations for educational and research purposes.

## 1.3 Definition, acronym

| Acronyms | Definition |
| --- | --- |
| SME | Small and Medium Enterprise |
| LLM | Large Language Model |
| RAG | Retrieval-Augmented Generation |
| GraphRAG | The RAG method is based on the Knowledge Graph (Knowledge Graph) that combines relational queries between entities |
| Hybrid GraphRAG | Hybrid query engine that combines knowledge graphs (Graphs), vector semantic search (Vector) and large language models (LLMs) |
| KG | Knowledge Graph — A knowledge graph that represents business entities and their relationships |
| CRM/ERP | Customer Relationship Management / Enterprise Resource Planning |
| CUAD | Contract Understanding Atticus Dataset — Commercial contract datasets that are in-depth labeled by legal experts |
| API | Application Programming Interface |
| OAuth 2.0 | Open authorization protocol standard, allowing limited access to be granted without password sharing |
| JWT | JSON Web Token — A compressed, signed token used to validate API requests |
| RBAC | Role-Based Access Control |
| MVP | Minimum Viable Product |
| AEGIS Agent | GraphMind system's local File Watcher agent name |
| LoRA | Low-Rank Adaptation — Parameter-efficient fine-tuning technique by inserting low-rank matrices into the original model, without the need to update the entire weight. |
| PEFT | Parameter-Efficient Fine-Tuning — The engineering team fine-tuned the model updates only a fraction of the parameters, saving memory and training time (including LoRA) |
| Q&A Pairs | Question-Answer Pairs — Question-answer pairs built from AdventureWorks and CUAD data, used as fine-tune training data |
| Kaggle | The online platform provides a free Kaggle Notebook with GPU (NVIDIA P100/T4), which is used as a fine-tune model environment in the project |
| Hugging Face | The open-source platform and library (Transformers) provides a pre-trained language model and fine-tune tool (PEFT), which is used to load and fine-tune Qwen2.5-7B-Instruct |

## 1.4 References

A complete list of references used in the development of the project's theoretical basis, methodological selection, and dataset is detailed in Section 14—References, which follows the IEEE citation standard.

## 1.5 Overview

The rest of the document is organized as follows: Section 2 states the research issue and business motivation; Section 3 provides an overview of related works and identification of research gaps; Section 4 presents research objectives; Section 5 states scientific and novelty contributions; Section 6 presents the research methodology and system architecture; Section 7 defines the scope of MVP; Section 8 describes the experimental data; Section 9 presents the assessment method; Section 10 deals with security and privacy; Section 11 outlines the Scrum process; Section 12 states the project plan and milestones; Section 13 presents expected outcomes and significance; Section 14 presents risk analysis; Section 15 estimates resources and cost; and Section 16 lists references.

# 2. Problem Statement

## 2.1 Research context

Small and medium-sized enterprises (SMEs) are now operating with an increasing volume of internal knowledge but are severely fragmented across multiple data sources that differ in nature: on the one hand, structured data is housed in CRM/ERP systems — order recognition,  customers, products, suppliers and personnel; on the other hand, unstructured data is scattered in contracts, legal documents, and internal documents. This fragmentation makes it difficult for SME administrators to answer decision-making questions that require the simultaneous linking of both types of data, e.g., "Which customers have a cap on liability clause and at the same time have a decrease in sales in the most recent quarter?"

To study this issue in a controlled and reproducible manner, the team used two real-world datasets, publicly available, and explicitly licensed for educational/research purposes, rather than self-generated data: (1) Microsoft's AdventureWorks, which serves as the structured CRM/ERP data of an SME that manufactures and distributes vehicles international pedals; and (2) CUAD (Contract Understanding Atticus Dataset) — which serves as an SME's unstructured contract repository, consisting of 510 actual commercial contracts labeled by legal experts under 41 types of clauses. The use of two published and verified benchmark datasets helps to ensure the objectivity, reproducibility and academic reliability of the research results, while avoiding biases that may arise from self-generated simulation data.

Regarding the choice of the answer generation model, instead of calling the API of a closed-source commercial large language model, the project advocates self-fine-tuning an open-source language model (Qwen2.5-7B-Instruct) on SME-specific data. This choice stems from three main reasons: (1) Data security — because SME data includes both contractual information and customer transactions is sensitive, model autonomy and inference infrastructure help prevent data from being sent externally via third-party APIs; (2) Cost — calling commercial APIs according to the number of tokens incurring long-term operating costs is not suitable for SMEs' limited resources, while the open-source model after fine-tune can be self-hosted with almost zero marginal costs; (3) Customization — fine-tuning using LoRA/PEFT techniques on the AdventureWorks and CUAD datasets itself allows the model to learn the style, business terminology, and question structure specific to the SME business management field, which is difficult for a general base model to optimize well.

## 2.2 Business motivation

In actual operations, SME administrators often have to manually synthesize information from multiple discrete systems, leading to delays in decision-making, increasing the risk of missing hidden legal risks in contracts, and limiting the ability to extract value from available data. A knowledge management platform with unified query capabilities on both relational data (CRM/ERP) and text data (contracts) will help SMEs shorten decision-making time, reduce compliance risks, and improve competitiveness without requiring large infrastructure investments like large-scale enterprises.

## 2.3 Core research issues

The core question of the project is stated as follows: Whether a hybrid GraphRAG query mechanism — combining knowledge graphs (Graphs), vector semantic search (Vectors) and large language models (LLMs) — will deliver higher answer accuracy, source citation accuracy, and the ability to reduce hallucinations (hallucinations) than pure Vector RAG methods and pure GraphRAG, especially for governance questions that require multi-hop inference on cross-source data between structured CRM/ERP data and unstructured contract data?

# 3. Literature Review

## 3.1 Traditional RAG (Traditional/Vector RAG)

Retrieval-Augmented Generation (RAG) is a technique that combines a retriever model with a large language model (LLM) to provide relevant context before the answer is generated, help reduce hallucination, and allow the LLM to respond based on up-to-date knowledge beyond the scope of training. The most common Vector RAG approach uses semantic embedding to represent text as a vector and search for the closest pieces of text semantically in a vector database. The advantages of this method are simple, easy to implement and effective with single-hop event lookup questions; However, it is markedly limited when the question requires aggregating information from multiple interrelated entities, due to the nature of the search based on local similarity without capturing the relational structure between entities.

## 3.2 GraphRAG

GraphRAG extends RAG by building a knowledge graph that represents business entities (customers, products, orders, contracts, employees, etc.) and the relationships between them, and then performs retrievals through graph traversals instead of relying solely on vector similarity. This approach allows the model to answer multi-hop questions that require inference across multiple linked entities, while improving the ability to cite sources explicitly thanks to the graph's clear relational structure. However, pure GraphRAG may be limited when dealing with free-form semantic queries, without a clear relational structure in the graph, or when the graph schema does not fully cover the concepts that appear in the unstructured text.

From the above two observations, the Hybrid GraphRAG approach—which combines knowledge graphs in tandem, semantic vector search, and the natural language synthesis capabilities of LLMs—is expected to take advantage of the advantages of both methods: the relational inference accuracy of graphs and the semantic flexibility of vector search.

## 3.3 Research gaps

| # | Research Gap | Description |
| --- | --- | --- |
| 1 | Lack of cross-source assessment on real data | The majority of GraphRAG research currently evaluates on a single type of data (either plain text, or pure relation), lacking a benchmark that combines structured CRM/ERP data and an unstructured contract repository as the actual operating context of SMEs. |
| 2 | Lack of fair comparison of three methods on the same benchmark | Current publications typically only compare GraphRAG with Vector RAG, rarely evaluating both Vector RAG, pure GraphRAG and Hybrid GraphRAG simultaneously on the same set of questions divided by difficulty (single-hop, 2-hop, multi-hop). |
| 3 | Lack of transparent, reproducible data linkage process | When combining multiple independent benchmark datasets (without native link keys), most studies do not clearly disclose the pairing process, making it difficult to replicate the results. |
| 4 | Lack of contextual assessment of small-scale SMEs | Current GraphRAG research is primarily aimed at large enterprises or technology corporations; there is a lack of feasibility and implementation cost assessment studies in the context of SMEs with limited resources. |

# 4. Research Objectives

## 4.1 General objectives

The overall objective of the project is to design, build and empirically evaluate a Hybrid GraphRAG query mechanism for SME enterprise knowledge management problems, and at the same time develop a minimum available software platform (MVP) that illustrates the practical applicability of this mechanism on CRM/ERP data combined with contract warehouses.

## 4.2 Specific objectives

### Research Track

- Build a controlled synthetic linking process between AdventureWorks structured datasets and CUAD unstructured datasets, ensuring transparency and reproducibility.

- Built a dataset of Q&A pairs (2,000–3,000 pairs) from AdventureWorks and CUAD, as the basis for fine-tuning the Qwen2.5-7B-Instruct open-source language model using LoRA/PEFT techniques via Unsloth on Kaggle (GPU T4, ~51s/step hardware ceiling).

- Build three query baselines: Vector RAG, pure GraphRAG, and Hybrid GraphRAG (using a fine-tuned model), on the same data infrastructure and the same set of question benchmarks.

- Develop a benchmark set of 100–200 management questions, divided into three levels of inference: single-hop, 2-hop, and multi-hop/cross-source.

- Measure and quantitatively compare three baselines across five indicators: Answer Correctness, Retrieval/Citation Precision, Hallucination Rate, AI Response Time, and Fine-tuning Effectiveness (compared to the non-fine-tuned platform model).

- Draw empirical conclusions about the effectiveness of Hybrid GraphRAG compared to the other two methods, with a qualitative analysis according to each level of question complexity.

### Track System (MVP)

- Design and build a Web Dashboard including Chat UI, Source Viewer, Knowledge Graph Viewer and Admin Panel.

- Build a local file monitoring agent (AEGIS Agent) capable of automatically detecting data changes and incremental sync to the backend system.

- Optional integration with the Google Drive API and Google Sheets API to illustrate the scalability of data sources.

- Implement authentication and decentralization security mechanisms based on JWT, OAuth 2.0, and RBAC.

- Implement the fine-tuned Qwen2.5-7B-Instruct model as a self-hosted inference service (on-premise or private cloud), integrating directly into the Backend FastAPI.

- Deploy a hybrid deployment architecture consisting of a local agent connected to the backend on the cloud platform.

# 5. Scientific Contributions and Novelty

| # | Scientific Contribution / Novelty |
| --- | --- |
| 1.1 | Proposing and realizing a Hybrid GraphRAG mechanism that combines knowledge graphs, vector searches, and a self-fine-tuned open-source language model, which is empirically evaluated quantitatively against the other two baselines. |
| 1.2 | Build a fine-tune process of the Qwen2.5-7B-Instruct model using LoRA/PEFT technology via Unsloth on the Kaggle platform (free GPU T4, ~51s/step hardware ceiling), using a set of Q&A pairs built by themselves from SME data, making the model autonomous, secure, and independent of third-party APIs. |
| 2 | Build a public, transparent, and reproducible controlled synthetic linking process between two independent benchmark datasets (AdventureWorks and CUAD) that do not have native linking keys. |
| 3 | Developed the first cross-source governance question benchmark that combines structured CRM/ERP data and unstructured legal contract data, divided into three levels of inference. |
| 4 | Establish a four-indicator evaluation framework (Answer Correctness, Citation Precision, Hallucination Rate, Response Time) that combines LLM-as-judge and manual verification (human validation). |
| 5 | Schema mapping design unifies business entities (Customer, Product, Order, Contract, Employee) between relational data sources and text data sources in the same knowledge graph. |
| 6 | Proposing a hybrid deployment architecture (Local Agent + Backend Cloud) that allows SMEs to monitor and synchronize data internally locally without uploading all sensitive data to the cloud. |
| 7 | Providing empirical evidence of the feasibility of the application of Hybrid GraphRAG in the context of SMEs with limited resources, unlike the majority of existing research focused on large-scale enterprises. |
| 8 | Build a complete MVP platform that illustrates the practical applicability of research results, bridging the gap between academic research and available products. |

# 6. Research Methodology and System Architecture

## 6.1 Overall system architecture

The GraphMind system is designed according to 6 main modules, closely coordinating to realize both the research track and the system track:

- Module 1 — Data Source & Sync Management: manages connection channels and synchronization for all data sources.

– Connection management: configure and authenticate Google Drive / Google Sheets accounts via OAuth 2.0.

– AEGIS Local Agent Panel: manage the list of workstations with the Agent installed, monitor Online/Offline status and watched folders (File Watcher).

– Sync orchestration & scheduling: configure real-time or periodic sync mode, trigger Incremental Sync.

– Data Sync & Audit Log: track ingestion history (files ingested, records successfully extracted, error messages) with system metadata stored securely in PostgreSQL.

- Module 2 — Knowledge Management & Editor: lets business users browse and curate the extracted knowledge.

– Document & Data Explorer: browse ingested documents (contract PDFs, order/customer Excel files) with File Preview.

– Human-in-the-loop Knowledge Editor: view AI-extracted entities (Customer, Product, Contract) and relationships; allow users to manually edit nodes and add/remove links when the AI extraction is inaccurate.

– SOP & Internal Knowledge Base: a built-in text editor for managers to author internal process guides and policies directly on the Web.

- Module 3 — Hybrid AI Copilot & Search: the core query and reasoning experience, combining graph traversal, vector search and the fine-tuned Qwen2.5-7B-Instruct model.

– Multi-turn Chat Copilot: natural-language Q&A over the enterprise's full business and legal data.

– Knowledge Graph Visualizer: display the network of nodes/edges directly relevant to a question so users can verify the AI's reasoning.

– Source & Citation Viewer: click a citation to open the underlying Sheets row or the original contract PDF passage.

– Session & Workspace Management: manage chat history and pin important Q&A sessions as shared team documents.

- Module 4 — Decision Support & Alerts: turns the underlying knowledge graph into executive-ready insight.

– Executive Decision Dashboard: visual charts of aggregated business data (revenue over time, top high-value customers), contract-type distribution and clause-compliance rate.

– Smart Risk & Alert Center: list of contracts expiring in the next 15–30 days; alerts for VIP customers showing declining order frequency.

– Executive Briefing Generator: a one-click button for the AI to automatically summarize the week's/month's business, receivables and contract status into a PDF/Word file.

- Module 5 — Enterprise Multi-facet Search: fast, unified lookup across all business entities.

– Unified search bar: a single keyword search across Customers, Products, Contracts and documents simultaneously.

– Multi-facet Filters: filter by responsible department, creation date, transaction value, and document validity status.

- Module 6 — System Admin & Security: centralizes user administration, access control and AI operations monitoring.

– User & Organization Management: manage staff records, grouped by department (Sales, Accounting, Board of Directors, IT). All user accounts and organizational structures are managed via a PostgreSQL relational database.

– Granular RBAC: configure the scope of knowledge each role may query (e.g., Sales staff may only query Orders/Customers; Directors have full query access).

– LLMOps & Cost Dashboard: track the number of training/fine-tuning API calls used (Kaggle GPU sessions, Hugging Face Hub and Unsloth checkpoint calls), alongside average response time and estimated compute cost.

## 6.2 Business Function Diagram (BFD)

Figure 6.1 — GraphMind system business function diagram

## 6.3 System Context Diagram

Figure 6.2—GraphMind system context diagram and external actors

## 6.4 Schema Mapping Design

The table below describes how entities from two independent data sources (AdventureWorks and CUAD) are mapped to a unified knowledge graph schema:

| Entity | Data Sources | Key Properties | Roles in the Knowledge Graph |
| --- | --- | --- | --- |
| Customer | AdventureWorks | CustomerID, Name, Territory | Order and Contract linking center nodes (via synthetic linking) |
| Product | AdventureWorks | ProductID, Name, Category, Vendor | Link to Order and Vendor |
| Order | AdventureWorks (SalesOrderHeader/Detail) | OrderID, Date, Amount, CustomerID | Customer-Product Linking by Transaction |
| Employee | AdventureWorks | EmployeeID, Name, Role | Affiliation with Orders (handlers) and internal organizations |
| Vendor | AdventureWorks | VendorID, Name | Linking to Products and Indirectly to Supply Contracts |
| Contract | CUAD | ContractID, ClauseType (41 types), PartyName, EffectiveDate | Linking with customers via controlled synthetic linking |
| Clause | CUAD (extracted) | ClauseType, ClauseText, ContractID | Contract child node, used to retrieve the details of the terms |

## 6.5 Hybrid Query Mechanism

When receiving a question from a user, the hybrid query engine follows the following process: (1) analyzing the question to identify related business entities (Customer, Product, Contract, etc.); (2) implementing graph traversal on Neo4j to retrieve directly related entities and relationships, especially effective with multi-step queries; (3) in parallel perform a vector semantic search on Qdrant to retrieve contractual texts that are semantically related but not necessarily explicit in the graph; (4) consolidate (fuse) results from the two channels of retrieval, ranking according to relevance; (5) Feed the consolidated context into a fine-tuned Qwen2.5-7B-Instruct model to generate a final answer with a clear source citation to both the CRM/ERP data sheet and the relevant contractual clause.

## 6.6 Deployment Architecture

The system applies a hybrid deployment architecture: AEGIS Agent (File Watcher) is installed locally on the SME's internal server, which is responsible for monitoring the local data directory and sending changes (incremental synchronization) over a secure connection to the Backend Cloud (FastAPI) located on the cloud infrastructure. This approach allows SMEs to keep sensitive data (such as original contracts) in their internal systems while leveraging the computing power and scalability of the cloud platform for AI query tasks.

## 6.7 Technology Stack

| Ingredients | Technology used | Role |
| --- | --- | --- |
| Graph Database | Neo4j | Store and query knowledge graphs, perform graph traversal for multi-step inference |
| Vector Database | Qdrant | Archive embedding and perform semantic searches |
| Large Language Model | Qwen2.5-7B-Instruct (fine-tuned với LoRA/PEFT qua Unsloth) | Generate natural answers based on retrieval context (graph + vector), self-hosted on-premise/private cloud, independent of third-party APIs |
| Fine-tuning Framework | Hugging Face Transformers, PEFT/LoRA, Unsloth | Download the platform model, perform parameter-efficient tuning on SME Q&A data |
| Training Platform (Train) | Kaggle Notebook (Free GPU) | Provides a free NVIDIA P100/T4 GPU (limited to 30 hours/week) to perform fine-tune models |
| Backend | Python FastAPI | Build REST APIs that orchestrate queries, validate, synchronize data, and call fine-tuned models for inference |
| Frontend | React / Next.js | Build Web Dashboard (Chat UI, Source Viewer, KG Viewer, Admin Panel) |
| Authentication & Decentralization | JWT, OAuth 2.0, RBAC | Manage login sessions, authorization, and access control by role |
| Local synchronization agent | AEGIS Agent (File Watcher) | Monitor local data directories and perform incremental synchronization to the backend |
| Data Preprocessing & Cleaning | Python (Pandas) | Clean missing values, normalize text formatting, and structure raw AdventureWorks and CUAD data before synthetic linking and ingestion into Neo4j/Qdrant. |
| Relational Database | PostgreSQL | Store user accounts, RBAC policies, system metadata, and synchronization audit logs |

# 7. MVP Scope

| In-Scope | Out-of-Scope |
| --- | --- |
| Web Dashboard: Chat UI, Source Viewer, Knowledge Graph Viewer, Admin Panel | Native mobile app |
| AEGIS Agent (File Watcher) monitors the local data folder | Large-scale production hosting |
| Incremental Sync between Local Agents and Backend Clouds | Integration with commercial ERP systems (SAP, Oracle...) |
| Neo4j (Graph DB), Qdrant (Vector DB), and PostgreSQL (Relational DB) integration | Pretraining from scratch |
| Fine-tune the Qwen2.5-7B-Instruct model using LoRA/PEFT via Unsloth on Kaggle (GPU T4, ~51s/step hardware ceiling) and self-host (on-premise/private cloud) for inference | Full multilingual support in addition to English for all data |
| JWT authentication, OAuth 2.0, and RBAC decentralization | Payment integration or commerce module |
| Optional Google Drive API / Google Sheets API integration | Official security/compliance certifications (SOC2, ISO 27001...) |
| 3-baseline experimental benchmark on AdventureWorks + CUAD data | Supports multiple organizations/customers at the same time (commercial multi-tenant) |

## Assumptions and Constraints

| Type | Contents |
| --- | --- |
| Assumptions | The AdventureWorks and CUAD datasets are duly downloaded from Kaggle/Microsoft Learn and are licensed for educational/research purposes. |
| Assumptions | Kaggle Notebook provides enough free GPU allowance (30 hours/week, NVIDIA P100/T4) to complete fine-tuning within the project timeframe. |
| Assumptions | The instructor and the committee approved the controlled use of synthetic linking data between two independent datasets. |
| Binding | The project implementation time is limited to 10/08/2026 – 14/12/2026 (about 18 weeks). |
| Binding | Development resources are limited to 5 student members, there is no commercial infrastructure budget. |
| Binding | The MVP system is deployed on a demo/experimental scale, not targeting the actual production load. |

# 8. Experimental Data

The project is committed to using only real-world, publicly available benchmark datasets that are clearly licensed for educational and research purposes; No simulated or self-generated data (no "simulated" or "self-generated" data) is used at any stage of the experimental process. In addition to serving as a source of knowledge for queries, these two datasets are also used to build Q&A datasets for fine-tuning open source language models, as described in Sections 8.3 and 8.4.

## 8.1 Structured Data: AdventureWorks

| Attributes | Details |
| --- | --- |
| Dataset Name | AdventureWorks (Microsoft) |
| Source | Microsoft Learn/Kaggle — official Microsoft sample dataset, publicly available for educational and research purposes |
| Data type | Structured data — relational databases |
| Roles in research | Playing the role of CRM/ERP data of an SME manufacturing and distributing bicycles internationally |
| Main Tables Used | SalesOrderHeader, SalesOrderDetail, Customer, Product, Vendor, Employee |
| Estimated size | Tens of thousands of order records, hundreds of customers, and products (under the standard AdventureWorks edition) |
| License to use | Publicly licensed by Microsoft for non-commercial learning, coaching, and research purposes |

## 8.2 Unstructured Data: CUAD

| Attributes | Details |
| --- | --- |
| Dataset Name | CUAD — Contract Understanding Atticus Dataset |
| Source | The Atticus Project — publicly available on Kaggle/Hugging Face for academic research purposes |
| Data type | Unstructured data — PDF/text contract text |
| Roles in research | Acting as a contract repository of SMEs |
| Scale | 510 actual commercial contracts |
| Labeling | Labeled by legal experts under 41 types of terms, e.g. Cap on Liability, Audit Rights, Renewal Term, Uncapped Liability |
| License to use | Public disclosure (CC BY 4.0) for academic and educational research purposes |

## 8.3 Fine-tune data construction (Q&A Pairs)

In order to fine-tune the Qwen2.5-7B-Instruct model for SMEs, the team built a dataset of Q&A pairs based entirely on the actual content of AdventureWorks and CUAD (after performing controlled synthetic linking — see Section 8.5). The process of generating Q&A pairs was carried out in three groups corresponding to the three levels of inference of the benchmark:

- Single-hop: a question that looks up an entity directly from AdventureWorks (e.g., order quantity, product information) or a specific term from CUAD.

- 2-hop: a question that requires linking two directly related entities in the same data source (e.g., Customer → Order → Product, or Contract → Clause).

- Cross-source: a question that requires combining information from both AdventureWorks and CUAD via synthetic linking (e.g., a relationship between the transaction history and the terms of the same customer's contract).

The table below illustrates some examples specific to each type of question:

| Question type | Data Sources | Example Q&A |
| --- | --- | --- |
| Single-hop | AdventureWorks | Q: "How many orders did Adventure Works Cycles customers place in total in 2013?" A: [direct lookup answer from SalesOrderHeader] |
| Single-hop | CUAD | Q: "Does Contract #087 contain a Cap on Liability clause?" A: [answer quoted from the ClauseType label of the contract] |
| 2-hop | AdventureWorks | Q: "Which supplier provides best-selling products to customer X?" A: [inferred via Product → Vendor] |
| Cross-source | AdventureWorks + CUAD | Q: "Which customer has a contract that contains an Uncapped Liability clause and at the same time has a decrease in sales in the most recent quarter?" A: [inference via Customer link Order and Contract] |

The Q&A dataset is expected to consist of 2,000–3,000 pairs of questions-and-answers, which are generated semi-automatically (combining data schema templates and prompt engineering to increase language diversity), and then divided into 80/10/10 ratios for training. validation and test sets, ensuring an even distribution between the three levels of single-hop, 2-hop and cross-source in all three volumes.

## 8.4 Fine-tune Environment on Kaggle

The fine-tune of the model is done on Kaggle Notebook, taking advantage of the free GPU quota that the platform offers for personal accounts. The expected configuration and hyperparameters are presented in the following table:

| Parameters | Expected value |
| --- | --- |
| GPU Usage | NVIDIA P100 or T4 (provided for free by Kaggle Notebook) |
| Framework | Hugging Face Transformers, PEFT/LoRA, Unsloth (optimized fine-tune and memory speed) |
| Base Model | Qwen2.5-7B-Instruct (open-weight, via Unsloth) |
| Learning rate | 2e-4 |
| Batch size | 4 (combine gradient accumulation if needed) |
| Epoch Number | 3 |
| LoRA rank (r) | 16 |
| Resource limits | Kaggle limits ~30 GPU hours/week for free accounts |
| Checkpoint strategy | Save periodic checkpoints (per epoch or each N step) to the Kaggle Dataset/Hugging Face Hub so that you can continue training through multiple sessions, avoiding losing progress when the GPU quota expires during the week |

Due to the limit of about 30 free GPU hours per week on Kaggle, the team applied a session-based training strategy that combined with periodic checkpoints, allowing the fine-tune process to be broken down into multiple sessions during the week without interrupting the overall progress. Once completed, the fine-tuned model (unified LoRA weighting or separate adapter) is exported and loaded into the Backend (FastAPI) to serve inference for the Hybrid Query Engine.

## 8.5 Data Integration: Controlled Synthetic Linking

Since AdventureWorks and CUAD are two independent benchmark datasets with no natural join keys between them, the team implemented a controlled synthetic linking process to simulate the actual operational context of an SME, in which each customer has both a transaction history (AdventureWorks) and a corresponding commercial contract (CUAD). The process is carried out as follows:

- Each Customer in AdventureWorks is randomly and controllably assigned to 1–3 contracts from CUAD, based on sound business logic (e.g., a customer whose component/product purchase is assigned to a supply contract or a service contract of a corresponding nature).

- Linking mapping is fully documented as a standalone lookup table, separate from the original data of both datasets, ensuring that the original data is not altered.

- All source code, random parameters (seeds) and assignment rules are published with the project to ensure full transparency and reproducibility of the linking process.

- The linking is only for the purpose of facilitating cross-source queries in the Q&A fine-tune data generation and evaluation benchmark; The contents of each data set (AdventureWorks transactions, CUAD contract terms) themselves remain completely authentic and unaltered.

This approach allowed the team to build a controlled inter-source benchmark while retaining the academic integrity and reliability of both original datasets.

# 9. Evaluation Methodology and Metrics

## 9.1 Benchmark Builder

The benchmark consists of 100–200 management questions built entirely on real-world data from AdventureWorks and CUAD after implementing controlled synthetic linking, divided into three levels of inference:

| Level | Description | Estimated number of questions |
| --- | --- | --- |
| Single-hop | Questions that directly look up a single entity (e.g., "How many Y products did Customer X purchase in the most recent quarter?") | ~40–60 |
| 2-hop | The question requires linking two directly related entities (e.g., "Which vendor offers the product that customer X buys the most?") | ~30–60 |
| Multi-hop / Cross-source | The question requires inference across multiple entities and cross-sources between AdventureWorks and CUAD (e.g., "Which customers have contracts containing Uncapped Liability clauses and sales decreased in the most recent quarter?") | ~30–80 |

## 9.2 Rating Indicators

| Indices | Measurement method |
| --- | --- |
| Answer Correctness | Combined LLM-as-judge (automatic scoring based on reference answers) and manual verification (human validation) by the research team |
| Retrieval / Citation Precision | Manually verify the source citation rate (data sheet/contract terms) is accurate and directly related to the answer |
| Hallucination Rate | Fact-checking compares answers with original data to determine the proportion of fabricated or unsubstantiated information |
| AI Response Time | Automatically measure the average response time (latency) from receiving a question to returning a complete answer |
| Fine-tuning Effectiveness | Compare the quality of answers (Answer Correctness) between the base model (unfine-tuned) and the fine-tuned model using LoRA/PEFT on the same set of benchmark questions, in order to quantify the level of improvement brought by fine-tune |

## 9.3 Compare Baseline

The following three baselines are built on the same data infrastructure and the same set of benchmarks to ensure fair comparisons:

| Baseline | Description of the query mechanism |
| --- | --- |
| Vector RAG (Baseline 1) | Only uses vector semantic search on Qdrant, no knowledge graph |
| Pure GraphRAG (Baseline 2) | Only use graph traversal on Neo4j, do not combine vector search |
| Hybrid GraphRAG (Recommended) | Combining graph traversal (Neo4j) and vector search (Qdrant) in parallel, consolidating the results before inclusion in the LLM |

# 10. Security and Privacy

## Authentication

| Mechanism | Description |
| --- | --- |
| JWT (JSON Web Token) | Use a signed token to validate API requests between the Frontend, Backend, and AEGIS Agent after login |
| OAuth 2.0 | Applies to user authentication flows and delegates optional access to the Google Drive/Sheets API |
| RBAC (Role-Based Access Control) | Assign access to functions and data by role (e.g., Admin, Business Admin, Casual User) |

## Data Protection

| Measures | Description |
| --- | --- |
| Encrypt data in transit | All communication between AEGIS Agent (Local) and Backend Cloud is done via HTTPS/TLS connection |
| Keep sensitive data locally | Original contract data can be kept in the SME's internal infrastructure, synchronizing only the necessary metadata/embedding to the Cloud |
| Role-based access control | Apply RBAC to limit viewing/editing sensitive data (e.g. contractual terms) according to user roles |
| Audit Log | Record query history and administrative operations for tracing when necessary |

# Scrum Process

- Scrum is an iterative and incremental agile software development framework for

managing software projects and product or application development.

- Scrum focuses on project management institutions where it is difficult to plan ahead.

- Mechanisms of empirical process control, where feedback loops that constitute

the core management technique is used as opposed to traditional command-and

-control management.

- Its approach to planning and managing projects is by bringing decision-making

authority to the level of operation properties and certainties.

- Benefit of the methodology:

    - Project can respond easily to change.

    - Problems are identified early.

    - Customers get the most beneficial work first.

    - Work done will better meet the customer’s needs.

    - Improved productivity.

    - Ability to maintain a predictable schedule for delivery.

# Project Plan and Milestones

| Stage | Time | Main Content | Product Deliveries |
| --- | --- | --- | --- |
| Sprint 1 — Kickoff & Planning | 01/09 – 15/09/2026 | Project registration and proposal finalization; project management plan and Sprint plan; initial data collection and preprocessing of AdventureWorks & CUAD; controlled synthetic linking design; Q&A pairs construction. | Proposal Document, Project Management Plan, preprocessed/linked datasets, initial Q&A pairs |
| Sprint 2 — Requirements Analysis | 15/09 – 29/09/2026 | SRS and User Stories; Architecture Design Document (SAD), BFD and Context Diagram; Schema Mapping design; UI/UX design for the Web Dashboard; Kaggle fine-tune environment setup; code standards & guidelines. | SRS, SAD, UI/UX wireframes, Schema Mapping design, fine-tune environment |
| Sprint 3 — Core MVP Development | 29/09 – 13/10/2026 | Knowledge Graph construction in Neo4j; Vector Database setup in Qdrant; AEGIS Agent (local file watcher) development; Backend API (authentication & authorization); Software Test Plan and initial test cases. | Neo4j & Qdrant instances, AEGIS Agent, Backend API (Part 1), Software Test Plan |
| Sprint 4 — Feature Completion | 13/10 – 27/10/2026 | Hybrid Query Engine (graph traversal + vector search); fine-tuned LLM inference service deployment; Web Dashboard (chat UI, source citation viewer); frontend/backend integration and test execution; bug fixing. | Hybrid Query Engine, deployed LLM inference service, integrated MVP, Test Report & Bug Report |
| Sprint 5 — Packaging & Reporting | 27/10 – 10/11/2026 | Benchmark construction (100–200 questions); experiments and evaluation across 5 metrics; Technical Report writing; AI Usage Disclosure Statement; 360-degree peer evaluation; final documentation package. | Technical Report, Benchmark results, AI Usage Disclosure Statement, Reflection & Peer Evaluation, final Management Documents |

# 13. Expected Outcomes and Significance

## Scientific significance

The project hopes to provide quantitative, reproducible empirical evidence of the efficacy of GraphRAG Hybrid compared to Vector RAG and pure GraphRAG on a new cross-source benchmark that combines structured and unstructured data in an SME context. The findings contribute to closing the gaps identified in Section 3.3, while providing a transparent controlled synthetic linking process that can be reused by future researchers who want to combine multiple independent benchmark datasets.

## Practical significance

The MVP GraphMind platform illustrates the feasibility of applying Hybrid GraphRAG in the context of SMEs with limited resources, through a hybrid deployment architecture (Local Agent + Cloud) that balances internal data security and the ability to leverage AI capabilities in the cloud. The product has the potential to serve as a reference platform for practical enterprise knowledge management solutions, helping SME administrators shorten the time to retrieve inter-source information and minimize the risk of missing important contractual clauses when making decisions.

## Independent Reviewer Assessment

To support the team’s own critical review process, the assessment below was produced with AI assistance, adopting the perspective of an independent capstone reviewer. It is included as a self-critique to strengthen the proposal rather than as an endorsement from a named external expert, and its use should be reflected in the project’s AI Usage Disclosure Statement (Sprint 5 deliverable, Section 12).

| Criteria | Assessment |
| --- | --- |
| Practical / Commercial Value | Addresses a genuine, well-documented SME pain point (siloed structured and unstructured knowledge) and grounds it in two independently licensed, verifiable public datasets rather than self-generated data, which supports academic credibility. Commercial readiness is nonetheless limited: (a) the “controlled synthetic linking” between AdventureWorks and CUAD is an artificial construct with no equivalent in a real SME’s data, so cross-source findings cannot be generalized to a paying customer without re-validation; (b) a self-hosted 7B fine-tuned model is unlikely to match frontier closed models on ambiguous natural-language queries; and (c) go-to-market concerns (pricing, onboarding, compliance certifications) are explicitly out of scope. As positioned, the project’s strongest value is as a research prototype and technical proof-of-concept, not yet as a deployable commercial product. |
| Scope Assessment (breadth) | The proposal combines a full empirical research track (dataset linking, Q&A generation, LoRA fine-tuning, three-baseline benchmarking, a five-metric evaluation framework) with a full system track (six modules, including a chat copilot, knowledge-graph viewer, local file-watcher agent, RBAC, optional Google Drive/Sheets integration, and an LLMOps cost dashboard) for five students within roughly ten effective working weeks. Relative to that team size and timeline, the scope is too broad rather than too narrow. Section 7 already trims several items (mobile app, multi-tenant support, commercial ERP integration), which is a sound instinct, but could go further: Google Drive/Sheets integration, the Executive Briefing Generator, and the LLMOps & Cost Dashboard could be deferred to a “stretch” backlog without weakening the core scientific contribution, freeing time to harden the Hybrid Query Engine and the evaluation pipeline that the research claims actually depend on. |
| Methodology Assessment | The design is generally sound: using two independently published, license-cleared datasets instead of self-generated data avoids a common validity threat in GraphRAG literature, and comparing three baselines on an identical, difficulty-stratified benchmark directly targets the gaps the team itself identified in Section 3.3. Combining LLM-as-judge with human validation is an appropriate way to reduce automated-scoring bias. Two risks stand out — both already flagged by the team in Section 14 rather than overlooked: (i) the synthetic customer–contract linking is a threat to external validity that no amount of documentation fully removes, since it can only be checked internally; and (ii) a 100–200-question benchmark, evaluated in part by the same five-person team that built the system, is a fairly small, potentially non-blinded sample for the confidence-level claims the Technical Report will likely want to make — an independent or blinded validation pass on a subsample would strengthen the evidentiary basis of the results. |
| Overall Feasibility Score | 7.5 / 10 — strong problem framing, a defensible dataset choice, and a methodologically fair three-baseline design, held back by an overloaded scope for the team size and timeline and by validity limits inherent to the synthetic data-linking approach. |

Table 13.1 — Independent reviewer assessment of practical value, project scope, and methodology.

# 14. Risks and Mitigation Strategies

| # | Risks | Level | Mitigation strategies |
| --- | --- | --- | --- |
| 1 | The controlled synthetic linking process creates links that lack actual representation, affecting benchmark reliability | High | Design assignment rules based on reasonable business logic, transparently publish the entire process and parameters, and consult with instructors before official implementation |
| 2 | Extracting text from PDF CUAD contract (PDF parsing) encounters formatting errors, loss of clause information | Medium | Use a proven PDF extraction tool, which incorporates random sample manual checking to verify the extraction quality |
| 3 | Auto-generated Q&A pairs from AdventureWorks and CUAD may lack variation in wording or contain errors/mislabels, affecting fine-tune quality | High | Manual testing on a random sample of Q&A kits, applying prompt engineering to increase the diversity of question generation, additional comparisons with other public Q&A benchmarks for calibration |
| 4 | Kaggle fine-tune time exceeds the limit of 30 free GPU hours/week, slowing down model training progress | Medium | Optimize LoRA configuration (reduce rank/batch size when needed), save checkpoints periodically to continue training through multiple sessions, split the train schedule by week instead of running continuously once |
| 5 | The time to build two tracks (research and system) simultaneously for 18 weeks may not be enough | High | Clear division of parallel work into 4 phases, prioritizing the completion of the minimum MVP before expanding the feature |
| 6 | Knowledge graphs built from two other data sources can inherently generate schema conflicts | Medium | Uniform schema mapping design from scratch (Section 6.4), early integration testing in Phase 2 |
| 7 | LLM-as-judge for Answer Correctness assessments can be biased compared to human assessments | Medium | Incorporates manual verification (human validation) on the representative sample to calibrate and contrast with LLM-as-judge results |
| 8 | Leakage of sensitive information when syncing contract data from Local Agents to the Backend Cloud | High | Encryption of data in transit (TLS/HTTPS), synchronization of only necessary metadata/embedding, application of strict RBAC |
| 9 | Inexperienced team member deploying Graph DB, Vector DB, and fine-tune LLMs simultaneously in the same architecture | Medium | Assign clear roles according to each member's strengths, refer to official documents (Hugging Face, Kaggle) and ask for support from instructors |
| 10 | The baseline comparison results can be affected by the selection bias of benchmark questions. | Low | Develop a set of questions according to the process with clear criteria for each level (single-hop/2-hop/multi-hop), with cross-review between members |
| 11 | Delays due to dependence on instructor feedback/approval at milestones | Low | Schedule periodic exchanges with instructors, proactively send progress reports before key milestones |

# 15. Estimated Resources and Cost (for Educational Purposes)

As this project is developed strictly for educational and academic research purposes, all software tools, platforms and libraries used are free or open-source. No real monetary costs are incurred; the table below lists the main tools together with their purpose and cost status.

| Tool | Purpose | Cost |
| --- | --- | --- |
| Neo4j (Community Edition) | Graph Database | Free |
| Qdrant (Open Source) | Vector Database | Free |
| Kaggle Notebook (GPU T4/P100) | Fine-tuning environment | Free (30 hours/week) |
| Hugging Face Transformers / PEFT / Unsloth | Fine-tuning library | Free |
| Python / FastAPI | Backend framework | Free / Open Source |
| React / Next.js | Frontend framework | Free / Open Source |
| Jira (Free Plan) | Project management | Free |
| GitHub (Free Plan) | Source code management | Free |
| Qwen2.5-7B-Instruct (Open-weight, via Unsloth) | Base LLM | Free / Open Source |
| PostgreSQL | Relational Database | Free / Open Source |

# 16. References

The list of references is presented according to the IEEE citation standard:

[1] P. Lewis et al., "Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks," in Proc. NeurIPS, 2020.

[2] D. Edge et al., "From Local to Global: A Graph RAG Approach to Query-Focused Summarization," arXiv:2404.16130, 2024.

[3] Microsoft, "AdventureWorks Sample Databases," Microsoft Learn. [Online]. Available: https://learn.microsoft.com/en-us/sql/samples/adventureworks-install-configure

[4] D. Hendrycks et al. (The Atticus Project), "CUAD: An Expert-Annotated NLP Dataset for Legal Contract Review," in Proc. NeurIPS Datasets and Benchmarks Track, 2021.

[5] Neo4j, Inc., "Neo4j Graph Database Documentation." [Online]. Available: https://neo4j.com/docs/

[6] Qdrant, "Qdrant Vector Database Documentation." [Online]. Available: https://qdrant.tech/documentation/

[7] E. J. Hu et al., "LoRA: Low-Rank Adaptation of Large Language Models," in Proc. ICLR, 2022.

[8] Hugging Face, "PEFT: Parameter-Efficient Fine-Tuning Documentation." [Online]. Available: https://huggingface.co/docs/peft

[9] Kaggle, "GPU and TPU Documentation for Kaggle Notebooks." [Online]. Available: https://www.kaggle.com/docs/notebooks

[10] Y. Gao et al., "Retrieval-Augmented Generation for Large Language Models: A Survey," arXiv:2312.10997, 2023.

[11] IETF, "RFC 7519: JSON Web Token (JWT)," 2015. [Online]. Available: https://www.rfc-editor.org/rfc/rfc7519

[12] IETF, "RFC 6749: The OAuth 2.0 Authorization Framework," 2012. [Online]. Available: https://www.rfc-editor.org/rfc/rfc6749